Approach

Nvidia Competitive Intelligence Validation

# Purpose

This validation is not a full platform build. It is a raw, fast test to see whether Nvidia market signals can be transformed into evidence-backed intelligence: what happened, why it matters, which entities are connected, and what should be watched next.

# Validation Structure

We will divide the validation into three learning phases, without locking the work into a month/week timeline.

| Phase | Name | Core Question |
| --- | --- | --- |
| Phase 1 | Raw Nvidia Intelligence Framework | Can we collect Nvidia data, extract evidence, and identify early relationships? |
| Phase 2 | Intelligence Object & Relationship Engine | Can we convert evidence into events, confidence-scored intelligence objects, and deeper relationships? |
| Phase 3 | Decision-Ready Workspace Validation | Can the system produce useful dossiers, briefs, and grounded answers that a human would trust? |

# Phase 1 Raw Adhoc Approach

Scope: Nvidia only. We will keep the stack simple, documentation light, and output evidence-first. The target flow is: Sources → Documents → Evidence Objects → Early Relationships → Intelligence Brief.

| Task | Raw Approach |
| --- | --- |
| Nvidia intelligence map | Define initial themes: AI accelerators, GPUs, HBM, advanced packaging, foundry dependency, hyperscaler demand, export controls, CUDA/software ecosystem, competitors, suppliers, customers, technologies, and risks. |
| Source registry | Register first sources with type, tier, purpose, reliability, bias risk, and collection method. Start with SEC filings, investor materials, earnings transcripts, press releases, official sources, trusted news, and selected sector sources. |
| Ingestion and normalization | Use simple scripts/manual uploads. Store raw docs, extracted text, metadata, chunks, source references, and collection notes. |
| Evidence extraction | Extract structured evidence, not summaries: claim, entity, related entities, theme, snippet, source, source tier, confidence, why it matters, and watch items. |
| Relationship discovery v0 | Create relationship candidates such as Nvidia depends_on HBM supply, depends_on foundry capacity, competes_with AMD, exposed_to export controls, influenced_by hyperscaler capex, and strengthened_by CUDA/software ecosystem. |
| First intelligence output | Generate a short Nvidia brief showing key evidence, early relationships, interpretation, risks, opportunities, and what to watch next. |
| Human review loop | Review with Santosh: approve/reject evidence, correct relationships, refine sources, and decide what deserves deeper buildout. |

# Technical Approach for Phase 1

| Area | Adhoc Technical Choice |
| --- | --- |
| Language | Python |
| Storage | SQLite or Postgres; local JSON/CSV files acceptable for speed |
| Folders | /data/raw, /data/processed, /data/evidence, /data/reports |
| LLM | OpenAI API; smaller model for tagging/extraction, stronger model for interpretation |
| RAG | Optional in Phase 1; only use if it helps evidence lookup |
| Graph | Simple relationship table or NetworkX; no heavy graph UI |
| Demo | Notebook, Streamlit, or CLI output; no production frontend |
| Output | Evidence repository, relationship table, short Nvidia intelligence brief |

# Core Data Objects

| Object | Fields |
| --- | --- |
| Source | source_id, source_name, type, tier, reliability, bias_risk, URL/reference |
| Document | document_id, source_id, title, company, dates, raw_text_path, chunk_ids |
| Evidence | evidence_id, document_id, entity, related_entities, theme, claim, snippet, confidence, why_it_matters, watch_items |
| Relationship | relationship_id, source_entity, relationship_type, target_entity, evidence_ids, confidence, business_impact |
| Intelligence Note | note_id, entity, signal, evidence_ids, interpretation, risk/opportunity, watch_items |

# Phase 1 Boundaries and Success

| Out of Scope | Success Definition |
| --- | --- |
| Full SaaS dashboard; user accounts/auth; production deployment; complex graph visualization; Slack/Teams/email integrations; multi-company semiconductor workspace; automated ingestion from every source. | Nvidia information is collected and normalized; useful evidence is extracted; claims trace back to sources; early relationships are identified; the output explains why the information matters and what to watch next. |